FS, 2. December 2004

HCAL schedule information

Present estimates about availability of components:

SiPMs:		Feb 05	first batch (5000) produced, initial tests

(MEPHI)		May 05	second batch produced, initial tests

Tile SiPM systems:	Dec 04	first set for first cassette tested and delivered

(ITEP)			Feb 05 	start mass production delivery (1-1.5k / month)

July 05	all (8000) delivered

Cassettes:		Feb 05	first cassette assembled (cables, fibres)

(DESY)		Aug 05	all cassettes assembled

Mechanics:		Jul 05		stack ready for insertion of modules, cable-up

(DESY)		Nov 05	movable stand (“scanner”) ready for beam

Front end chip:	Jan 05	delivery (1000), start tests

(LAL)			Mar 05	tested chips available

Front end boards:	Mar 05	18 ch piggy back (HAB) prototype and test board

(DESY)		May 05	2x108 ch base board (HBAB) prototypes

Jul 05		piggy back and base board mass production done

DAQ			Jan 05	crate, interface and CERC prototype available

(UK groups)		Apr 05		CERCs delivered

LED system		Dec 04	1 ch prototype

(Prague)		Mar 05	multi-channel prototype

Jun 05	boards for all cassettes

Commissioning scenario:

Jan – Feb 	DAQ

Mar – Apr	DAQ + FEE + test board (+ Cassette + LED)

May – Jun  	DAQ + FEE + base boards + Cassette 		module in DESY e test beam

Jul – Aug 	multi-module system + mechanics 		in parallel

Sep – Oct 								system in cosmic test