Project Management Plan

Project Name: Tera-Pixel APS for CALICE

#### Scope: ASIC Design

### Version:  1.1

APPROVAL

|  | Name | Signature | Date |
| --- | --- | --- | --- |
| Project Manager | Jamie Crooks |  |  |
| Group Leader | Renato Turchetta |  |  |

DISTRIBUTION FOR ALL UPDATES:

| Project Manager: | Jamie Crooks |
| --- | --- |
| Group Leader responsible for the project: | Renato Turchetta |
| Division Head responsible for the project: | Marcus French |
| Project Managers of related projects: |  |
| Programme Manager: |  |
| Quality Manager: | Steve Quinton |

# MANAGEMENT ASPECTS

This document details the management of the ASIC design work parts of the project.  The associated Project Specification document covers the wider “Workpackage 3” but clearly indicates the responsibilities of RAL Technology, to which this document relates only.

This document has been updated (28th April 2008) to record project changes: specifically omission of ASIC2 from project and a revision to ASIC1, due to reduced funding in STFC delivery plan.

1	RELATED PROJECTS

MI3 OPIC (On-Pixel Intelligent CMOS), test structure implementing in-pixel comparator & DRAMs.  Testing of this device is in progress as the CALICE project begins and will conclude during the design phase.  Testing results may impact the CALICE design if significant problems are found in relevant circuits that have been reused.

2	STAKEHOLDER PLAN

See separate document

3	RISK MANAGEMENT PLAN

See separate document

4	PROJECT STAFF AND ORGANISATION

Project manager:	Jamie Crooks		RAL Technology

Project team:		Jamie Crooks		RAL Technology

Renato Turchetta		RAL Technology

Other collaborators:	Marcel Stanitzki		RAL PPD

Giulio Villani		RAL PPD

Mike Tyndel		RAL PPD

Nigel Watson		University of Birmingham

Yoshi Mikami		University of Birmingham

Paul Dauncey		Imperial College London

Anne-Marie Magnan	Imperial College London

Customer:		Paul Dauncey		Imperial College London

5	TRAINING

None anticipated.

6	PROJECT PLAN

See separate Gantt chart (Microsoft project file)

7	COSTS AND FINANCE

The budget for the workpackage is administered centrally and is not assigned directly to RAL Technology. The sensor fabrication budget is £76k in FY07/08 for the first fabrication round and a further £76k in FY08/09 for the second round. There is also £96k total for all other equipment and consumables associated with the workpackage, which runs until the end of FY08/09. All figures are in FY05/06 £.

The remaining budget for RAL Technology effort over this period following budget alterations is 8SM for Jamie Crooks (ie concluding Dec 08)

Costs of the foundries are held on record at RAL: these are omitted from this public documentation to respect confidentiality (NDA) rights.

8	PROJECT REVIEWS AND DOCUMENTATION

|  | Event | Documentation |
| --- | --- | --- |
| ASIC 1 | Preliminary Design Review | Technical Specification Project Specification Project Management Plan Risk Register Stakeholder Plan |
|  | Interim Design Review (1) | Design schematics Supporting simulations |
|  | Interim Design Review (2) (pre-submission) | Design schematics (changes from last reviewed) Supporting simulations (for changes since last review) Pixel layouts in detail Full chip design Layout Pre-submission checklist |
|  | Testing/release | User Manual & Test documentation. |
| ASIC 2 | Interim Design Review (3) | As PDR for ASIC1 |
|  | Interim Design Review (4) | As IDR1 for ASIC1 |
|  | Final Design review (pre-submission) | As IDR2 for ASIC1 |
|  | Testing/release | User Manual & Test documentation. |
| ASIC 1.1 | Interim Design Review (3) | As PDR for ASIC1 |
|  | Final Design review (pre-submission) | As IDR2 for ASIC1 |
|  | Testing/release | User Manual & Test documentation. |

9	PROJECT MONITORING AND CONTROL

The RAL Technology responsibilities of this project will be managed using the online PMFS system, by J. Crooks.

10	PROCUREMENT PLAN

Multi-project wafer processing (if used) will be procured direct to foundry.

Full / Stitched wafer processing will be procured direct to foundry and will require a single tender case.  Full wafer manufacturing no-longer applies to this project

A small PCB will be required for testing and interfacing with FPGA/PC.  This is not the responsibility of RAL Technology.  (This work is low value and will not be subject to tendering procedures.)    No new PCBs will be required to test ASIC1.1

No items will be exported.

11	SOFTWARE AND EQUIPMENT

- Cadence design & simulation tools

- Design extraction and checking tools (eg Assura, Calibre)

12	QUALITY PLAN

All project work is undertaken using the processes and forms defined by the Department’s Quality system.

13	SAFETY

The scope of this project excludes testing/operation with charged particles, and should include only light imaging/characterisation by the RAL team members identified.

14	ENVIRONMENTAL IMPACT

Low.  The scope of this project concerns only small volumes of test devices for concluding beam tests in 2008/9.

TECHNICAL ASPECTS

1	REQUIREMENTS

- To produce active-pixel sensors that provide in-pixel functionality to record timestamps of above-threshold signals caused by incident charged particles in the International Linear Collider project  (/CALICE)

- For full details of requirements see Technical Specification document.

- SPECIFICATION OF DELIVERABLES

- ASIC1 (defined in ASIC1 Technical Specification)

- ASIC2 (defined in ASIC2 Technical Specification)

- ASIC1.1 (defined in ASIC1.1 Technical Specification)

3	MANUFACTURING

- Foundry  to be selected  as used for ASIC1

4	TESTING AND PRODUCT CONTROL

- Basic/initial functionality testing of ASIC1

- Basic/initial functionality testing of ASIC1.1

- Full details of testing & responsibilities are detailed in Testing Specification document

5	SHIPPING AND INSTALLATION

- Full details of testing & responsibilities are detailed in Testing Specification document

- Some off-site support is anticipated during handover of test system to customer locations for detailed tests.

6	MAINTENANCE AND FURTHER ORDERS

- This is a prototype test structure, no expected further-orders (without another design cycle) or need for support beyond the lifetime of the project.