Particle Physics, Astronomy and Nuclear Physics Programme 	Office Ref: 40

Project/Programme Name: CMS upgrade

Principal Investigator/Lead Contact: Geoff Hall

Organisation: Imperial

STFC Programme Manager: Sarah Verth

In order to minimise the impact on those being reviewed, STFC would like to use existing information as part of the review wherever possible. STFC holds a range of information about CMS upgrade including the Statement of Interest - Upgrades to the CMS experiment.

- BACKGROUND INFORMATION

Please answer this section using font type Arial, size 10, without exceeding 400 words.

Several documents have recently been prepared which summarise in depth the expected UK contributions to CMS upgrades and UK roles and responsibilities in them, including the PPRP proposal of June 2012 requesting funding up to 2019, which was approved by the PPRP and an award granted. The CMS submission to PPAN (Office Ref: 43) also provides information on most of the questions posed below, which it was not thought necessary to duplicate. However, we would like to submit additional information on the Excellence and Leadership aspects of the CMS Upgrade activities, since these are mostly unique to this part of the CMS project.

- EXCELLENCE

Please answer this section using font type Arial, size 10, without exceeding 1400 words.

When CMS Upgrade activities began in 2005, the UK was notable for contributions to the overall physics motivation, not just for CMS but for the entire future GPD programme at the LHC, and to ideas for hardware upgrades which would be required. While other teams in the collaboration have increased their input to the upgrade planning, most notably to the physics studies as pressure from LHC operations and data analysis diminished slightly in 2013, the UK remains one of the clear leaders in detector activities, especially in the tracker and trigger.

The importance of upgrades to the CMS scientific programme was made clear in the CMS submission where we also explained the scientific importance of the physics under investigation in the near and farther future. CMS was designed as a general purpose detector, with the Higgs discovery as the first major target. Now the Higgs boson has been identified, detailed measurements of its properties, requiring high statistics, are vital, while maintaining searches for further new physics discoveries, in very challenging conditions because the LHC machine is performing so well, and is foreseen to exceed its design parameters in the next few years.

Within CMS, there is a high degree of collaboration in most projects and little duplication of activities. RAL TD and Imperial have a high standing in the Tracker project, based on delivery of much of the electronic readout system, contributions to Tracker management and many other CMS contributions over many years. Similarly in the L1 trigger, Imperial and Bristol delivered the Global Calorimeter Trigger and have operated it for several years without any serious problems. We considerably extended our skills in digital processing board design, use of multi-Gbps signal transmission, optical links and FPGA firmware, and online software during and since the GCT project. These are much in demand and will remain so. RAL PPD contributed to developing user specifications for the front end readout boards (FEDs) and along with Brunel have contributed significantly to Tracker offline software activities in the past. (RAL PPD also had a leading role in the Endcap ECAL design and construction where they and Brunel, on VPTs, continue to have maintenance and operation responsibilities).

Much of the UK electronics infrastructure and skills, especially in advanced ASIC and high speed FPGA board design and use in systems, is unique and world class. It is also noteworthy that this partly resides in universities, and is complementary to the resources we use from RAL Technology. Other agencies have noticed our prominence in these important technical areas and have made efforts to emulate us. Italy, France and Germany, for example, at least in CMS, have little comparable strength in any of the electronic roles we have taken. They are all attempting to remedy this.

UK staff were early in contributing new concepts for the future Tracker and Trigger and were among the first to highlight the crucial importance of integrating Tracker data into a future CMS Level 1 Trigger to contain the overall trigger rate while maintaining efficiency for physics channels of interest. Important new concepts have emerged from our work, notably the concept of “stacked tracker” modules, which should be capable of suppressing low transverse momentum hits on-detector to ensure that data can be transferred to the trigger processors within the available bandwidth, and the idea of the Time Multiplexed Trigger, which provides boundary-free processing of calorimeter trigger data within a single FPGA, allowing new algorithms to be implemented which will be vital in the high pileup environment as the luminosity increases.

Other new developments have emerged from UK studies, such as the pioneering of µTCA telecoms hardware for LHC experiments, the hierarchical and expandable IPbus common firmware and software system to control and operate µTCA crates, and the design and construction of the first 130nm CMOS front end ASIC for readout of silicon microstrips in a future tracking detector. This work has been supplemented by simulation studies and software developments, which have been essential to motivate the hardware initiatives and define the Technical Design Reports now in preparation or under review.

The UK upgrade R&D was one of the first to be proposed to CMS and probably the very first to be funded and implemented, with a clear programme of deliverables, which weren regularly met. As a consequence, one reviewer of the PPRP proposal wrote:

“The UK CMS community have built an excellent reputation for innovation and reliability based on their substantial contributions to the existing detector: RAL TD and IC within the Tracker project for providing much of the readout system and the Bristol and IC groups for providing the Global Calorimeter Trigger (part of the Level-1 trigger system). Since then, the UK groups have embarked on a programme of R&D which has realised solutions to aspects of future CMS tracking and triggering that are crucial to the future running plans of the experiment. It is clear that these developments are much appreciated within the international CMS collaboration and have put the UK groups in an excellent position to make telling contributions to the upgrade.”

As specific examples of UK CMS developments, it is worth giving a few more details of the Tracker ASIC work and the status of trigger R&D.

The original R&D project deliverable was a full size readout chip for the Outer Tracker. Two complete versions of the CMC Binary Chip (CBC) ASIC were delivered, the second of which included functionality enabling high momentum tracks to be selected in a future Level-1 trigger. Both CBC versions work extremely well, and include several highly novel features. The first “2S pT-module”, which is a double sensor layer module with both sensors read out by a single CBC2, with trigger logic included, was studied in a DESY test beam in November 2013. This is an international first for the type of module and demonstration of the triggering features. It is also the only CMS tracker ASIC of the next generation which has reached such a stage.

The Level-1 trigger MP7 board is the most advanced of its type anywhere in the field, receiving and transmitting data on 72 links at 10 Gbps and using the most powerful Virtex-7 FPGA currently available. It will be exploited in the 2015 trigger upgrade within a new Time Multiplexed Trigger architecture, which was invented in the course of this project. Technically, the UK is significantly in advance of other CMS groups in the trigger upgrade development.

Noteworthy achievements in the R&D which are now part of CMS planning are:

Development of a 254 channel version of the CBC2, which can be bump-bonded to a substrate. Both CBC and CBC2 were developed in 130 nm CMOS technology and are the only readout chips at such an advanced stage of development for future microstrip Trackers.

The implementation of data readout capability in the CBC2 for use in the L1 trigger. The CBC2 will also exploit new commercial assembly technologies.

Development of the Time Multiplexed Trigger architecture, and its adoption by CMS, using the MP7 running at 10 Gbps, which is significantly faster than most collaborators thought possible.

Development at Imperial College of the FC7 digital board, which has some resemblances to the MP7 with 10 Gbps links but with a less powerful Kintex-7 FPGA. The board will be used in the CMS TTC (Trigger, Timing and Control) upgrade now under way, the Phase I pixel upgrade and for developments of the outer tracker.

Development of the scalable IPbus system for µTCA system control and its adoption by CMS as a common standard.

- ECONOMIC AND SOCIETAL IMPACT

Please answer this section using font type Arial, size 10, without exceeding 700 words.

Answered in the CMS submission.

- LEADERSHIP

Please answer this section using font type Arial, size 10, without exceeding 700 words.

The UK CMS groups had prominent leadership roles during CMS construction in all the areas of the project to which we contributed. Among these roles were the Deputy Spokesperson, later Spokesperson, from the inception of CMS until 2010. Additionally, the UK provided long term managers: Tracker Project Manager, Deputy Tracker Project Manager, Upgrades Project Manager, Tracker Upgrade Coordinator, Endcap ECAL Project Manager, Global Calorimeter Project Manager, Trigger Upgrade Project Manager, Trigger-DAQ Institution Board chair, among others, supplemented by representative roles in sub-detector management.

During the planning of CMS upgrades, UK staff have continued to be very prominent in steering the upgrade work, particularly in the areas which involve the most substantial changes to the detector and require novelty and innovation, which are the Tracker and Trigger. Some of the innovations and progress were mentioned earlier. All the reviewers of the recent PPRP proposal commented very favourably on the UK work and especially on our leadership contributions, e.g:

“This is a very strong proposal. It builds upon the prominent UK contributions and leadership in the construction and first years of exploitation in CMS and on successful and innovative developments in the previous upgrade R&D phase. The groups involved, specially Imperial and RAL are strong, focused, and with excellent delivery track record. The proposal aims to preserve and enhance the UK leadership in the CMS trigger and advanced tracker readout and overall DAQ. These are crucial for the success of CMS in the high luminosity environment of the next phases of LHC running and its physics output. The proposed project has strong leadership and many individuals who are world leaders in their area of expertise and therefore offers every guarantee one might wish for achievement of the stated goals.”

Having built up significant roles in the upgrade activities, which are quite closely related to the physics interests we have in CMS, any undermining or sacrifice of our positions would certainly represent a loss to the UK. Future opportunities to take leadership positions in the experiment will arise from proven records of project delivery, and the experience of taking responsibility for leading edge projects is important for career development of younger staff. The scientific rewards will be significant, and the upgrade developments will maintain UK physicists and engineers at the forefront of technical innovations.

- SYNERGIES

Please answer this section using font type Arial, size 10, without exceeding 700 words.

Answered in the CMS submission.